PROJECT ORION OS

Vol 3 Supplement: Missing Sections

§16 Testing Strategy & CI/CD • §17 Missing User-Facing Components • §18 Hardware Compatibility Matrix • §19 Accessibility Build Checklist • §20 i18n/IME Build Checklist • §21 Orion-Specific Dev Tools Specs

Revision 1.0  •  May 2025

# Purpose

This supplement fills the gaps identified in the suggestions report. It is read alongside Vol 3 (Build Requirements). Sections are numbered to continue from Vol 3's existing sections.

How to Use Add these sections to your copy of Vol 3. Each section is a self-contained build checklist ready for implementation. Status column: ⬜ Not started ¦ 🔄 In progress ¦ ✅ Done.

# §16 — Formal Testing Strategy & CI/CD Pipeline

Primary Section This is the authoritative testing spec. Vol 2B §16 is a duplicate — this Vol 3 §16 is the source of truth for all implementation work.

## 16.1 — The 8-Level Testing Pyramid

| Level | Framework | Tests What | When | Coverage Target | Status |
| --- | --- | --- | --- | --- | --- |
| 1. Unit (no_std) | cargo nextest + cosmos_test! macro | Individual kernel functions in isolation | Every commit <30s | ≥90% on cosmos/ crate | ⬜ |
| 2. Integration (QEMU) | just qemu-test — full kernel boot | Subsystem interactions in QEMU | Every PR <5min | All Phase B milestones | ⬜ |
| 3. Property tests | proptest crate | Invariants: no double-alloc, no cap corruption | Nightly <20min | All critical data structures | ⬜ |
| 4. Formal verification | Kani model checker | Mathematical proof: no overflow, no data race | Weekly <2hrs | DDR-013 targets 100% | ⬜ |
| 5. Syscall fuzzing | syzkaller against Cosmos ABI | Random syscall sequences → crashes | Continuous (background) | All 13 syscalls | ⬜ |
| 6. Parser fuzzing | cargo-fuzz + AFL++ | Random inputs to Vega FS, Comit, network parsers | Nightly | All parser entry points | ⬜ |
| 7. Hardware matrix | orion-hw-lab (QEMU virtual HW) | 100 virtual HW configs across driver matrix | Weekly + pre-release | All Vol 3 §2 drivers | ⬜ |
| 8. Perf regression | criterion.rs benchmarks | IPC latency, context switch, Vega FS IOPS | Every PR | No >5% regression | ⬜ |

## 16.2 — CI/CD Pipeline — 9 Mandatory Stages

| # | Stage | Command | Pass Condition | On Fail | Est. Time |
| --- | --- | --- | --- | --- | --- |
| 1 | Format check | cargo fmt --check | Zero format errors | Block PR | <10s |
| 2 | Lint | cargo clippy -- -D warnings | Zero warnings | Block PR | <30s |
| 3 | Security audit | cargo audit | Zero CVEs in deps | Block PR | <10s |
| 4 | Dependency check | cargo deny check | No GPL / no CVEs | Block PR | <10s |
| 5 | Unit tests | cargo nextest run --all | All tests pass | Block PR | <2min |
| 6 | Coverage gate | cargo llvm-cov --check | ≥90% on cosmos/ crate | Block PR | <3min |
| 7 | QEMU boot test | just qemu-test | Boots, prints ORION_OK, exits 0 | Block PR | <2min |
| 8 | Kani formal check | kani --harness cosmos_core | No counterexample found | Block PR | <5min |
| 9 | Benchmark check | cargo bench -- --baseline main | No benchmark >5% slower | Warning comment on PR | <5min |

## 16.3 — no_std Kernel Test Harness

Standard cargo test requires std. Cosmos uses a custom cosmos_test! macro that runs tests as QEMU subprocesses:

// cosmos/src/lib.rs — test harness registration

#![cfg_attr(not(test), no_std)]

#![feature(custom_test_frameworks)]

#![test_runner(crate::test::cosmos_test_runner)]

#![reexport_test_harness_main = "test_main"]

// cosmos/src/test.rs

pub fn cosmos_test_runner(tests: &[&dyn Fn()]) {

serial_println!("Running {} tests", tests.len());

for test in tests {

test();

}

qemu_exit(QemuExitCode::Success);

}

// Example test — runs in QEMU

#[test_case]

fn test_capability_no_forge() {

let cap = CapTable::global().alloc(Rights::FILE_READ);

let fake = CapHandle(cap.0 + 99999);

assert!(CapTable::global().lookup(fake).is_err());

serial_println!("[ok] capability forge prevention");

}

## 16.4 — GitHub Actions Workflow Structure

# .github/workflows/ci.yml

name: Cosmos CI

on: [push, pull_request]

jobs:

ci:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: dtolnay/rust-toolchain@stable

with:

targets: x86_64-unknown-none,aarch64-unknown-none

components: rustfmt,clippy,llvm-tools-preview

- name: Install QEMU

run: sudo apt-get install -y qemu-system-x86 qemu-system-aarch64

- name: Install just

run: cargo install just

- name: Format check

run: cargo fmt --check

- name: Clippy

run: cargo clippy --all-targets -- -D warnings

- name: Security audit

run: cargo audit

- name: Unit tests

run: cargo nextest run --all

- name: Coverage

run: cargo llvm-cov --check --lcov --output-path lcov.info

- name: QEMU boot test

run: just qemu-test

- name: Upload coverage

uses: codecov/codecov-action@v4

# §17 — Missing User-Facing Components Build Checklist

These components were missing from Vol 3. Each is a Phase 1 or Phase 2 build item.

## 17.1 — orion-lock (Screen Locker)

Design orion-lock is a Wayland layer-shell surface that covers all other windows. It holds AuthCapability to verify PAM/biometric unlock. No other process can draw on top of it (Wayland security model enforces this). Auto-lock timer is configurable.

| Component | Description | Capability | Status |
| --- | --- | --- | --- |
| Lock surface | zwlr-layer-shell OVERLAY surface — covers everything | DisplayCapability:LOCK_LAYER | ⬜ |
| Auth challenge | Password entry widget — text input, masked display | AuthCapability:PAM | ⬜ |
| Biometric auth | Fingerprint via FIDO2 device — orion-fido2d IPC | AuthCapability:BIOMETRIC | ⬜ |
| Auto-lock timer | Idle detection via Wayland idle-notify protocol | None — event-driven | ⬜ |
| PAM integration | Call PAM stack via orion-pamd IPC (never directly) | AuthCapability:PAM | ⬜ |
| Hibernation resume | Show lock screen when resuming from S3/S4 suspend | PowerCapability:WAKE_LOCK | ⬜ |
| Emergency unlock | TTY console unlock via orion-init (if Wayland dies) | ConsoleCpability:ROOT_SHELL | ⬜ |

## 17.2 — orion-clipboard (Clipboard Manager)

Design Orion clipboard uses the Wayland wl-clipboard protocol. History is stored in encrypted memory (MemoryCapability:ENCRYPTED). Apps cannot read clipboard unless user explicitly pastes (no background clipboard monitoring allowed without ClipboardCapability:MONITOR).

| Feature | Description | Capability | Status |
| --- | --- | --- | --- |
| Basic clipboard | wl-data-device-manager protocol — standard copy/paste | ClipboardCapability:READ_WRITE | ⬜ |
| Clipboard history | Last 50 items stored in encrypted memory — accessible via orion-clipboard app | ClipboardCapability:HISTORY | ⬜ |
| Type-aware paste | Detect clipboard content type (text, image, file, code) — offer format conversion | ClipboardCapability:READ_WRITE | ⬜ |
| Password protection | Auto-clear clipboard after 60s if content looks like a password (entropy check) | ClipboardCapability:READ_WRITE | ⬜ |
| Cross-session deny | Apps in different Wayland sessions cannot read each other's clipboard | Enforced by Wayland security model | ⬜ |
| Clipboard monitor API | Background apps can watch for clipboard changes (opt-in, user-approved) | ClipboardCapability:MONITOR (user prompt) | ⬜ |

## 17.3 — orion-notify (Notification Centre)

| Feature | Description | Capability | Status |
| --- | --- | --- | --- |
| Notification daemon | Freedesktop.org Notifications spec (D-Bus compatible via orion-dbus) | NotifyCapability:SEND | ⬜ |
| Notification centre | Aurora layer-shell panel — shows notification history | DisplayCapability:PANEL | ⬜ |
| Do Not Disturb mode | Suppress all notifications — orion-settings toggle | NotifyCapability:DND | ⬜ |
| Per-app mute | User can mute specific apps in orion-settings | NotifyCapability:ADMIN | ⬜ |
| Rich notifications | Images, action buttons, progress bars — Freedesktop spec | NotifyCapability:SEND | ⬜ |
| Persistent notifications | Stored in encrypted DB — survive reboot for important alerts | NotifyCapability:PERSIST | ⬜ |
| Notification grouping | Group notifications by app — collapse repeated notifications | None — UI logic | ⬜ |

## 17.4 — orion-partition (Disk Manager)

| Feature | Description | Capability | Status |
| --- | --- | --- | --- |
| Disk enumeration | List all physical disks and partitions via orion-devmgr IPC | DeviceCapability:/dev/disk | ⬜ |
| Partition table operations | Create/delete/resize partitions (GPT and MBR) | DiskAdminCapability (user prompt) | ⬜ |
| Vega FS format | Format partition as Vega FS with encryption key generation | DiskAdminCapability + CryptoCapability | ⬜ |
| Mount/unmount | Mount external drives, NFS, SMB via vega-vfsd IPC | MountCapability:/mnt | ⬜ |
| SMART monitoring | Read SMART data via orion-hw-lab, show health status | DeviceCapability:/dev/disk | ⬜ |
| Secure erase | NIST 800-88 erase before partition deletion | DiskAdminCapability + SecureEraseCapability | ⬜ |
| GUI frontend | orion-partition-gui — visual disk map (Wayland app) | None (calls orion-partition backend) | ⬜ |

## 17.5 — orion-font (Font Manager)

| Feature | Description | Status |
| --- | --- | --- |
| System font directory | /system/fonts/ (read-only, immutable core fonts). /home/user/fonts/ (user fonts) | ⬜ |
| Font discovery | fontconfig-compatible font enumeration — apps use same API | ⬜ |
| Comit font packages | comit install noto-fonts-cjk — installs to /home/user/fonts/ | ⬜ |
| Variable fonts | OTF variable font support via FreeType 2 | ⬜ |
| Fallback chain | Unicode block → font fallback: Latin → CJK → Symbols → Noto (universal fallback) | ⬜ |
| Font preview app | orion-font-viewer — Wayland app, browse and preview installed fonts | ⬜ |

## 17.6 — orion-ime (Input Method Engine)

Architectural Note CJK input (Chinese, Japanese, Korean) requires an Input Method Engine that sits between the keyboard driver and the app. orion-ime implements the Wayland text-input-v3 protocol on the compositor side, and IBus-compatible protocol on the app side for compatibility with existing IMEs (Fcitx5, iBus-mozc for Japanese, etc.)

| Component | Description | Status |
| --- | --- | --- |
| text-input-v3 protocol | Wayland compositor side — Aurora implements zwp-text-input-v3 | ⬜ |
| orion-imed daemon | IME manager — launches and manages IME backends | ⬜ |
| IBus compat backend | orion-imed speaks IBus protocol — existing IMEs work without porting | ⬜ |
| Fcitx5 support | Ship Fcitx5 as comit package — covers CJK, Arabic, Indic scripts | ⬜ |
| Built-in Latin IME | Autocorrect, emoji input, special characters — no external IME needed | ⬜ |
| Keyboard layout switcher | orion-kbmap — switch layouts without restart, status in panel | ⬜ |

# §18 — Hardware Compatibility Matrix

This matrix tracks driver priority and status across all supported hardware categories. It is the authoritative reference for driver development prioritisation.

Priority System P0 = Blocks all other development (QEMU virtio must work first). P1 = Required for Phase 1 real hardware boot. P2 = Required for Phase 2 desktop. P3 = Phase 3 and beyond.

## 18.1 — CPU Architectures

| Architecture | Target Hardware | Priority | HAL Support | Phase | Status |
| --- | --- | --- | --- | --- | --- |
| x86-64 | All Intel/AMD PCs from 2010+ | P0 | DDR-HAL: x86 shim | B1 | ⬜ |
| ARM64 (AArch64) | Apple M-series, RPi 4/5, Qualcomm, NVIDIA Jetson | P1 | DDR-HAL: ARM64 shim | Phase 3 | ⬜ |
| RISC-V (rv64gc) | SiFive HiFive, Milk-V Pioneer, StarFive VisionFive 2 | P1 | DDR-HAL: RISC-V shim | Phase 3 | ⬜ |

## 18.2 — Storage Drivers

| Driver | Hardware Covered | Priority | Phase | IOMMU Support | Status |
| --- | --- | --- | --- | --- | --- |
| virtio-blk | QEMU virtual disk — first and most critical | P0 | B7 | ✅ Mandatory | ⬜ |
| NVMe | All NVMe SSDs (PCIe 3.0/4.0/5.0) | P1 | 1.1 | ✅ Mandatory | ⬜ |
| AHCI/SATA | SATA SSDs and HDDs — legacy but common | P1 | 1.1 | ✅ Mandatory | ⬜ |
| USB Mass Storage (UMS) | USB flash drives, external HDDs | P1 | 1.2 | ✅ Mandatory | ⬜ |
| SD/eMMC (SDHCI) | SD cards, embedded storage on ARM boards | P2 | 2.x | ⚠️ Partial IOMMU on ARM | ⬜ |
| Virtio-SCSI | QEMU SCSI virtual device | P2 | 2.x | ✅ Mandatory | ⬜ |

## 18.3 — GPU / Display Drivers

| Driver | Hardware Covered | Priority | Phase | Vulkan | Display | Status |
| --- | --- | --- | --- | --- | --- | --- |
| virtio-gpu | QEMU virtual GPU — 2D + basic 3D | P0 | B1 (basic) | ❌ No | ✅ Yes | ⬜ |
| Intel i915/xe | Intel HD/UHD/Iris/Arc (Gen8–Gen14, Meteor Lake) | P1 | 2.2 | ✅ Yes | ✅ Yes | ⬜ |
| AMD amdgpu | AMD GCN4+ (RX 400 series onwards) | P1 | 2.2 | ✅ Yes | ✅ Yes | ⬜ |
| NVIDIA open | NVIDIA RTX 20xx–40xx (open kernel module) | P2 | 2.2 | ✅ Yes | ✅ Yes | ⬜ |
| ARM Mali | Mali-G52/G57/G68/G78 (Kirin, Dimensity) | P2 | ARM port | ✅ Yes (Panfrost) | ✅ Yes | ⬜ |
| Qualcomm Adreno | Adreno 600/700 series (Snapdragon) | P2 | ARM port | ✅ Yes (Turnip) | ✅ Yes | ⬜ |
| Apple AGX | Apple M1/M2/M3 GPU | P3 | Phase 3+ | ⚠️ Partial (Asahi) | ✅ Yes | ⬜ |

## 18.4 — Network Drivers

| Driver | Hardware Covered | Priority | Phase | Status |
| --- | --- | --- | --- | --- |
| virtio-net | QEMU virtual network — first and critical | P0 | B7 | ⬜ |
| Intel e1000e | Intel GbE (many laptops 2010–2020) | P1 | 1.x | ⬜ |
| Intel igc | Intel 2.5GbE (i225/i226 — modern Intel desktop) | P1 | 1.x | ⬜ |
| Realtek r8169 | Realtek GbE (extremely common, cheap boards) | P1 | 1.x | ⬜ |
| Intel iwlwifi | Intel WiFi (AX200/AX210/AX211 — most Intel laptops) | P1 | 1.x | ⬜ |
| Realtek rtw89 | Realtek WiFi 6/6E (many modern budget laptops) | P1 | 1.x | ⬜ |
| MediaTek mt7921 | MediaTek WiFi 6 (AMD laptops, many ARM boards) | P1 | 1.x | ⬜ |
| Atheros ath11k | Qualcomm/Atheros WiFi 6 (Lenovo, HP, Dell) | P2 | 2.x | ⬜ |
| Bluetooth: Intel BT | Intel Bluetooth (AX200/AX210 combo) | P2 | 2.x | ⬜ |
| USB WiFi (RTL8812AU) | Common USB WiFi dongles — old hardware fallback | P2 | 2.x | ⬜ |

## 18.5 — Input Drivers

| Driver | Hardware Covered | Priority | Phase | Status |
| --- | --- | --- | --- | --- |
| USB HID keyboard | All USB keyboards (HID class) | P1 | 1.x | ⬜ |
| USB HID mouse | All USB mice (HID class) | P1 | 1.x | ⬜ |
| PS/2 keyboard+mouse | Legacy PS/2 — still in many desktop BIOSes | P1 | 1.x | ⬜ |
| I2C HID touchpad | Most modern laptop touchpads (Synaptics, ELAN) | P1 | 1.x | ⬜ |
| libinput gesture | Two/three-finger gestures, pinch zoom — built on I2C HID | P2 | 2.x | ⬜ |
| USB gamepad (XInput) | Xbox controllers, XInput-compatible gamepads | P2 | 2.x (gaming) | ⬜ |
| Touchscreen (I2C) | Laptop touchscreens, 2-in-1 displays | P2 | 2.x | ⬜ |
| IMU/accelerometer | Tablet rotation sensor, laptop lid-close detect | P3 | 3.x | ⬜ |

# §19 — Accessibility (orion-a11yd) Build Checklist

Accessibility is Architectural Accessibility in Orion OS is not a plugin — it is designed in from Phase 1. orion-a11yd must be running before the first Aurora surface appears. Every app must expose an accessible surface tree or it fails certification for the Nebula package hub.

## 19.1 — Core orion-a11yd Daemon

| Component | Description | Blocks | Status |
| --- | --- | --- | --- |
| AT-SPI2 IPC interface | orion-a11yd exposes AT-SPI2 D-Bus compatible interface — Orca screen reader connects here | Screen reader support | ⬜ |
| Aurora surface tree bridge | Aurora sends accessible surface metadata to orion-a11yd via IPC after each frame | All a11y features | ⬜ |
| Accessible node cache | orion-a11yd caches the full accessible tree — screen readers query without re-requesting | Performance | ⬜ |
| Focus tracking | orion-a11yd tracks input focus and notifies AT clients of focus changes | Keyboard navigation | ⬜ |
| Text-to-speech hook | orion-a11yd IPC interface for TTS engines (espeak-ng, piper) — not bundled | Screen reader | ⬜ |
| Event bus | Broadcast a11y events (focus change, text insert, selection) to all registered AT clients | All AT tools | ⬜ |

## 19.2 — Input Accessibility

| Feature | Description | Standard | Status |
| --- | --- | --- | --- |
| Full keyboard navigation | All UI navigable via Tab/Shift-Tab/Arrow keys — no mouse required | WCAG 2.1 AA | ⬜ |
| Sticky Keys | One-key modifier: press Shift, then letter = capital. For users who cannot hold keys. | OS standard | ⬜ |
| Slow Keys | Ignore brief keypresses — only register held keys. For tremor/motor difficulties. | OS standard | ⬜ |
| Bounce Keys | Ignore rapid repeated keypresses. For motor control difficulties. | OS standard | ⬜ |
| Mouse Keys | Control mouse pointer via numpad. For users who cannot use a physical mouse. | WCAG 2.1 AAA | ⬜ |
| On-screen keyboard | orion-osk — Wayland on-screen keyboard. Touchscreen + mouse input. Auto-appears on touch. | Mobile a11y | ⬜ |
| Switch access | Single-switch scanning interface. For users with very limited motor control. | Assistive Tech | ⬜ |

## 19.3 — Visual Accessibility

| Feature | Description | Status |
| --- | --- | --- |
| High contrast mode | Aurora applies inverted/high-contrast LUT to all surfaces. 4 preset themes (light, dark, yellow-on-black, etc.) | ⬜ |
| Large text scale | System-wide font scale multiplier (1.0x–3.0x). All apps inherit via orion Wayland protocol extension. | ⬜ |
| Aurora magnifier | Screen magnifier: 1x–16x zoom. Follows focus cursor. Hardware-accelerated via GPU. | ⬜ |
| Reduced motion | prefers-reduced-motion hint sent to all apps — disable animations, parallax, auto-play video. | ⬜ |
| Colour blind modes | Deuteranopia, Protanopia, Tritanopia LUT filters in Aurora compositor. | ⬜ |
| Cursor size | System cursor size 16px–128px. High visibility colour options. | ⬜ |

## 19.4 — Braille & Screen Reader Support

| Feature | Description | Status |
| --- | --- | --- |
| Braille HID driver | USB HID Braille display driver — BrailleCapability grants access to orion-a11yd | ⬜ |
| BrlTTY integration | BrlTTY as comit package — connects to orion-a11yd's AT-SPI2 interface | ⬜ |
| Orca screen reader | Orca as comit package — Python + AT-SPI2 — works with orion-a11yd out of box | ⬜ |
| NVDA Remote | NVDA remote control protocol support for enterprise remote accessibility auditing | ⬜ |

# §20 — Internationalisation (i18n) & IME Build Checklist

CJK Input Requires Kernel-Level Planning CJK (Chinese/Japanese/Korean) input requires architecture decisions at the compositor level (text-input-v3 Wayland protocol) before Phase 1 is complete. Cannot be added post-hoc to Aurora without major refactor.

## 20.1 — String & Encoding Foundation

| Component | Requirement | Status |
| --- | --- | --- |
| UTF-8 everywhere | Kernel, Pulsar Shell, all daemons, Vega FS filenames — UTF-8 only. No Latin-1, no UCS-2. | ⬜ |
| Orion Libc Unicode | Orion Libc exposes: strlen_utf8(), strcat_utf8(), strcmp_utf8(), utf8_validate() | ⬜ |
| BLAKE3 filename hashing | Vega FS hashes UTF-8 filenames via BLAKE3 — emoji filenames, CJK filenames all work | ⬜ |
| Pulsar Shell UTF-8 | Shell readline handles multi-byte UTF-8 correctly — backspace deletes codepoint not byte | ⬜ |
| Terminal emulator UTF-8 | orion-term handles: combining characters, zero-width joiners, RTL marks | ⬜ |

## 20.2 — Locale & Translation System

| Component | Requirement | Status |
| --- | --- | --- |
| CLDR data | Unicode CLDR 44+ bundled as comit package — locale-aware: date, time, number, currency, sorting | ⬜ |
| ICU4X library | Rust ICU4X — locale-aware string operations for Comit packages. gettext for app translations. | ⬜ |
| Translation pipeline | All Orion-built apps ship .po source files. comit packages include .mo compiled translations. | ⬜ |
| Nebula translation hub | Community can submit translations via Nebula Hub — automated .po→.mo compilation in CI. | ⬜ |
| Locale detection | orion-init sets LANG= from TPM-stored user preference. Apps inherit via environment. | ⬜ |
| Plural forms | ICU4X handles plural forms correctly for all 200+ CLDR plural rule sets. | ⬜ |

## 20.3 — RTL & Bidirectional Text

| Component | Requirement | Status |
| --- | --- | --- |
| HarfBuzz text shaping | HarfBuzz as comit package — shapes Arabic, Hebrew, Persian, Devanagari, Thai correctly | ⬜ |
| Pango layout engine | Pango (uses HarfBuzz) — BiDi paragraph layout, RTL line wrapping | ⬜ |
| Aurora RTL support | Aurora compositor mirrors UI layout for RTL locales — shell, settings, all system apps | ⬜ |
| RTL keyboard shortcuts | All system keyboard shortcuts work correctly in RTL layout (no reversed key confusion) | ⬜ |
| RTL clipboard | Clipboard preserves BiDi marks when copying RTL text between apps | ⬜ |

## 20.4 — CJK Input Pipeline

| Component | Requirement | Phase | Status |
| --- | --- | --- | --- |
| text-input-v3 protocol | Aurora implements zwp-text-input-v3 — app signals when text field active, receives preedit text | 1.x (must be in Aurora from day 1) | ⬜ |
| orion-imed daemon | IME manager — launches and manages IME backends per locale | 1.x | ⬜ |
| IBus compat layer | orion-imed speaks IBus protocol over IPC — existing IMEs work without porting | 1.x | ⬜ |
| Fcitx5 comit package | Fcitx5 as first-class comit package — covers: Pinyin (zh), Mozc (ja), Hangul (ko) | 2.x | ⬜ |
| Candidate window | Comit candidate selection popup — follows text cursor, theme-aware | 1.x (must be in Aurora) | ⬜ |
| Anthy/Mozc comit pkg | Japanese IME — Mozc (Google's) as comit package via IBus compat | 2.x | ⬜ |
| librime comit pkg | Chinese Rime IME engine — handles Cantonese, Traditional/Simplified Chinese | 2.x | ⬜ |

# §21 — Orion-Specific Developer Tools — Full Specifications

These tools were listed in Vol 6 §12 as ideas. This section provides full build specifications, capability requirements, and implementation order.

## 21.1 — orion-energy (Per-Process Power Dashboard)

Description Real-time per-process power accounting. Shows milliwatt consumption per process, historical trends, battery life impact, and optimisation suggestions. Data source: Intel RAPL (x86), ARM PMU (ARM64). Reads from kernel EnergyCapability data feed.

| Component | Implementation | Capability | Status |
| --- | --- | --- | --- |
| Kernel energy accounting | EnergyCapability — kernel reads RAPL/PMU every 100ms, exposes /dev/orion-energy | EnergyCapability:READ (kernel internal) | ⬜ |
| orion-energy daemon | Userspace: reads /dev/orion-energy, aggregates per-process, stores in ring buffer | FileCapability:/dev/orion-energy | ⬜ |
| CLI: orion-energy top | Terminal UI: live milliwatt usage table sorted by power draw | EnergyCapability:READ | ⬜ |
| GUI panel widget | Aurora panel widget: battery % + top power consumer tooltip | EnergyCapability:READ | ⬜ |
| orion-settings panel | Full energy history graph, per-app breakdown, suggestions | EnergyCapability:READ | ⬜ |
| Optimisation suggestions | If process uses >500mW idle: 'Firefox is using 600mW idle. Close to save 2h battery.' | orion-energy daemon (built-in logic) | ⬜ |
| Orion Micro support | RAPL not available on ARM — use ARM PMU alternative path | EnergyCapability:PMU (ARM) | ⬜ |

## 21.2 — orion-time-machine (Vega FS Snapshot Browser)

Description Time-travel file restoration using Vega FS O(1) snapshots. Restore any file or directory to any previous state: orion-time-machine restore /home/user/doc.txt --time '2 hours ago'. Snapshots are free and instant — this tool is purely a UI on top of Vega FS snapshot API.

| Component | Implementation | Status |
| --- | --- | --- |
| Snapshot list API | vega-vfsd IPC: list_snapshots(path) → [{timestamp, size_delta, label}] | ⬜ |
| File diff view | orion-time-machine diff path --snapshot S1 --snapshot S2 → unified diff output | ⬜ |
| CLI restore | orion-time-machine restore path --time 'yesterday' — resolves to nearest snapshot | ⬜ |
| GUI browser | Wayland app: timeline slider, file tree per snapshot, drag-to-restore | ⬜ |
| Auto-snapshot policy | orion-init schedules snapshots: hourly (24h retention), daily (30d), weekly (1y) | ⬜ |
| Snapshot labels | comit hooks: pre-install snapshot labelled 'before comit install firefox' | ⬜ |
| Space accounting | orion-time-machine usage: shows total snapshot space consumption by age | ⬜ |

## 21.3 — orion-hw-lab (Hardware Driver Test Framework)

Description Automated hardware driver testing using a matrix of QEMU virtual device configurations. Run: orion-hw-lab test nvme — boots Cosmos in QEMU with 100 different NVMe virtual configurations, runs the driver test suite, reports pass/fail per config.

| Component | Implementation | Status |
| --- | --- | --- |
| QEMU config matrix | YAML matrix: device type, firmware version, queue depth, error injection config | ⬜ |
| orion-hw-lab runner | Parallel QEMU launches: 8 concurrent QEMU instances, collect results | ⬜ |
| Driver test harness | Per-driver test suite: basic I/O, error handling, suspend/resume, hotplug | ⬜ |
| CI integration | just hw-lab-test runs subset (10 configs) in CI. Full 100-config matrix runs weekly. | ⬜ |
| Hardware report format | JSON + Markdown report: which configs pass, which fail, which are flaky | ⬜ |
| Community HW reports | orion-hw-lab report --submit: upload real hardware results to Nebula Hub compatibility DB | ⬜ |
| Error injection testing | Inject I/O errors, DMA faults, timeout conditions — verify driver handles gracefully | ⬜ |

## 21.4 — comit --sandbox (Safe Package Testing)

| Component | Implementation | Status |
| --- | --- | --- |
| Ephemeral namespace | comit install --sandbox: install to /run/comit-sandbox/HASH/ — deleted on exit | ⬜ |
| Capability sandbox | Sandbox process gets only declared capabilities — no real filesystem access | ⬜ |
| Test session | User interacts with sandboxed app — approve or reject install after testing | ⬜ |
| Auto-cleanup | On sandbox exit: all files removed, all capabilities revoked, no system state changed | ⬜ |
| Install promotion | comit install --accept HASH: promotes sandbox result to real install (no re-download) | ⬜ |

## 21.5 — orion-debug-connect (Remote Kernel Debugging)

Description Remote kernel debugging over USB serial or network. Attach GDB to a Cosmos kernel running on physical hardware from a developer workstation: orion-debug-connect --serial /dev/ttyUSB0 --kernel /boot/cosmos.elf

| Component | Implementation | Status |
| --- | --- | --- |
| Serial GDB stub | Cosmos kernel embeds GDB RSP (Remote Serial Protocol) stub on UART3 (configurable) | ⬜ |
| Network GDB stub | TCP GDB stub on port 1234 (behind NetworkCapability:DEBUG) | ⬜ |
| orion-debug-connect CLI | Wrapper: connects GDB to serial/TCP, loads kernel ELF symbols automatically | ⬜ |
| Crash dump capture | On kernel panic: dump registers + stack to serial. orion-debug-connect parses offline. | ⬜ |
| Symbol server | orion-debug-connect --symbol-server: serves debug symbols for loaded drivers | ⬜ |
| JTAG via OpenOCD | orion-debug-connect --jtag /dev/ttyUSB0: wraps OpenOCD for hardware-level debug | ⬜ |

## 21.6 — orion-offload (Transparent Compute Offloading)

| Component | Implementation | Status |
| --- | --- | --- |
| Discovery | orion-offload discovers Orion OS servers on LAN via mDNS (orion._tcp.local) | ⬜ |
| Capability auth | Server grants OffloadCapability via WireGuard-authenticated IPC | ⬜ |
| Work submission | orion-offload render-video --server 192.168.1.100 --input in.mp4 --output out.mp4 | ⬜ |
| Data transfer | Input data encrypted via WireGuard, transferred to server, result returned encrypted | ⬜ |
| Progress reporting | orion-offload shows progress: [=====> ] 60% ETA 2min on server 192.168.1.100 | ⬜ |
| Privacy guarantee | Data never stored on server — processed in-memory, result returned, memory zeroed | ⬜ |